NON-CONFORMITY REPORT

| Report no. | NCR-BEML RS3R-T&C-CPD-870 |  |  | Distribution to: |  |  |  | OEM/ SBU-S&M / R&D/ PM/Purchase/ Quality |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project | KMRCL RS-3R |  |  | Vehicle no. |  |  |  | TS#16 DMC1 R2 |  |  |  |  |
| Product | TFT |  |  | Assy dwg no. |  |  |  |  |  |  | Rev |  |
| Quantity | 01 no. |  |  | Part no. |  |  |  | --- |  |  |  |  |
| Supplier | M/s Televic |  |  | Assy serial no. |  |  |  | --- |  |  |  |  |
| Detection | 06-11-2025 |  |  | Part serial no. |  |  |  | 2303835-0012 |  |  |  |  |
| Place | CPD Depot |  |  | B/L No. |  |  |  | --- |  |  |  |  |
| Stored at | CPD Depot |  |  | Invoice no. |  |  |  |  |  |  |  |  |
| Severity | Major Minor |  |  | Responsible party |  |  |  | M/s Televic |  |  |  |  |
| Material status | Before installation Installed |  |  |  |  | Disassembled Before receiving |  |  |  |  |  |  |
| Description of non-conformity: |  |  |  |  |  |  |  |  |  |  |  |  |
| After Commissioning, while joint check with KMRCL, it was noted that TS16, DMC1 R2 TFT horizontal line was coming. It is surprising that, after modification of TFT on 18 car order, without using how TFT is getting failed. Additionally, can you confirm that all 18 car TFT is modified TFT and what is the route course of failure of TFT panel. |  |  |  |  |  |  |  |  |  |  |  |  |
| Attached documents (if any): (Picture attached) |  |  |  |  |  |  |  |  |  |  |  |  |
| Date | Team | Issued by |  |  |  |  | Reviewed & approved by |  |  |  |  |  |
| 07-11-2025 | BEML (S&M) | Chandan Kumar |  |  |  |  | Shashi Shekhar Mishra |  |  |  |  |  |
| Cause of non-conformity: BEML has investigate and checked all wiring and found satisfactory. Further, for investigation purpose, we replace the TFT from DLP stock and found the other TFT was working fine. |  |  |  |  |  |  |  |  |  |  |  |  |
| Attached documents (if any): |  |  |  |  |  |  |  |  |  |  |  |  |
| Correction / Corrective Action Result: - The faulty TFT has been replaced with a healthy one from DLP stock. Functionality has been checked and result found okay. In (Healthy) Sl. No: 1810262-0001 Out (Faulty) Sl. No: 2303835-0012 2. DLP stock to be recouped at the earliest. |  |  |  |  |  |  |  |  |  |  |  |  |
| Attached documents (if any): |  |  |  |  |  |  |  |  |  |  |  |  |
| Date | Action by | Issued by |  |  |  |  | Reviewed by |  | Approved by |  |  |  |
| Decision | Claim Holding Use as is Rework Waiver Scrap Repair |  |  |  |  |  |  |  | Repair procedure Yes / No |  |  |  |
| Verification on correction | Name |  | Date |  | Sign |  |  |  | Approval Scope | Internal Customer |  |  |
|  |  |  | / / |  |  |  |  |  |  |  |  |  |
| Verification on corrective action | Name |  | Date |  | Sign |  |  |  |  |  |  |  |
|  |  |  | / / |  |  |  |  |  |  |  |  |  |
| Approved by | Entity |  | Position |  | Name |  |  |  | Date | Sign |  |  |
|  |  |  |  |  |  |  |  |  | / / |  |  |  |
|  |  |  |  |  |  |  |  |  | / / |  |  |  |